# ShipShape — Audit Report

Project: Ship (US-Department-of-the-Treasury/ship) Branch: shipshape/audit Author: Tyler Xia Audit window: Mon 2026-05-18 → Tue 2026-05-19 23:59 (hard gate) Scope: 7 categories — baseline measurements only. No fixes here; treatment goes in implementation branches.

This report's mission is diagnosis. Each category section follows the brief's template: methodology, numbers, top findings ranked by impact, and the improvement target derived from the brief.

Reading order for reviewers: Skip to § Summary for the at-a-glance table; jump to a category section for raw numbers and methodology. Raw output files (axe JSON, Lighthouse reports, EXPLAIN ANALYZE dumps, autocannon JSON) live in shipshape/audit/raw/.

## Summary

| # | Category | Baseline (headline) | Improvement target |
| --- | --- | --- | --- |
| 1 | Type Safety | any: 260, as <T>: 460, !: 324, @ts-*-error: 1. Strict mode on in api/shared; web has stock strict: true only — turning on root's superset surfaces ~102 hidden errors across 22 files. | Eliminate 25% of violations w/ correct narrowing |
| 2 | Bundle Size | Total web/dist: 3.8 MB. Total JS: ~2.15 MB. Largest chunk: 2,073,698 bytes (1.98 MB, 92% of all JS) in index-*.js — single bundle, Vite warns about it. | -15% total or -20% initial via code split |
| 3 | API Response Time | /api/issues P99 grows 165→515ms across c=10→50 (102 KB response per call). /api/auth/me melts at c=50 (P99 1575ms, max 2785ms) due to pool saturation. /api/dashboard/my-work P95 6× at c=25 vs c=10. | -20% P95 on ≥2 endpoints |
| 4 | DB Query Efficiency | At seeded volume (104 issues, 250 docs) most plans run in 1–2 ms. Correlated subquery in projects-with-inferred-status hits 596 buffer hits. JSONB-key filters (properties->>'assignee_id')::uuid + properties->>'state' use seq-scan-and-filter — no functional indexes. | -20% queries on a flow or -50% on slowest |
| 5 | Test Coverage & Quality | 866 E2E (71 files), 447 API unit (28 files), 151 web unit (16 files) — total ~1,464 | +3 meaningful tests on untested paths, or fix 3 flakes w/ RCA |
| 6 | Runtime Errors | Stack trace leaked to client on malformed JSON (Express default handler). 3 of 7 malformed-input probes succeeded silently. XSS-shaped title accepted verbatim. API tests slow-fail 54 min when Postgres is down. | 3 fixes, ≥1 real data-loss scenario |
| 7 | Accessibility | 5 of 12 routes have a serious violation: color-contrast across 46 total nodes on dashboard, my-week, projects, team/allocation, team/status. 0 critical, 0 moderate, 0 minor. 7 routes are clean. Directly contradicts the WCAG 2.1 AA badge. | +10 Lighthouse on worst page or all Critical/Serious on top 3 |

## Category 1 — Type Safety

### Methodology

- Static counts via Grep (ripgrep) across api/src/**/*.ts, web/src/**/*.{ts,tsx}, shared/src/**/*.ts.

- Patterns:

- any: :\s*any\b|\bany\[|<any>|as any\b

- as <Type>: \bas\s+[A-Z] (excludes as const, as default, as unknown)

- Non-null !: [a-zA-Z0-9_\)\]]!(\.|\[|\(|;|,|\)|\s*\}|\s*$) (covers arr[0]!, foo()!, userId!;, userId!.x)

- @ts-*-error: @ts-ignore|@ts-expect-error|@ts-nocheck

- Strict-mode investigation: Read all four tsconfig.jsons — root + api + web + shared. Checked which inherit from which.

- Web strict probe: Created web/tsconfig.strict-probe.json extending tsconfig.json and adding noUncheckedIndexedAccess, noImplicitReturns, noFallthroughCasesInSwitch. Pending tsc run after pnpm install completes.

### Baseline

| Metric | Count | Top contributors |
| --- | --- | --- |
| any (api) | 229 across 23 files | tests: accountability.test.ts:32, transformIssueLinks.test.ts:37, auth.test.ts:24; code: projects.ts:13, yjsConverter.ts:12, weeks.ts:10 |
| any (web) | 31 across 8 files | FileAttachment.tsx:7, SlashCommands.tsx:6, AIScoringDisplay.tsx:6 |
| any (shared) | 0 | clean |
| any total | 260 |  |
| as <Type> (api) | 250 across 26 files | weeks.ts:48, issues.ts:34, projects.ts:26, team.ts:25, admin.ts:14 |
| as <Type> (web) | 210 across 78 files | UnifiedEditor.tsx:25, PropertiesPanel.tsx:13, DiffViewer.tsx:8 |
| as <Type> total | 460 |  |
| Non-null ! (api) | 290 across 27 files | weeks.ts:48, issues.ts:34, team.ts:28, projects.ts:26 |
| Non-null ! (web) | 34 across 19 files | ReviewsPage.tsx:5, MyWeekPage.tsx:4, useSessionTimeout.ts:3 |
| Non-null ! total | 324 |  |
| @ts-ignore / @ts-expect-error / @ts-nocheck | 1 | only web/src/components/icons/uswds/Icon.test.tsx |
| Strict mode enabled? | Yes (partial) | api+shared inherit root's strict + noUncheckedIndexedAccess + noImplicitReturns + noFallthroughCasesInSwitch; web has only stock strict: true (does not extend root config) |
| Strict-probe error count (web) | 102 errors across 22 files | After adding noUncheckedIndexedAccess + noImplicitReturns + noFallthroughCasesInSwitch to web. Raw output: raw/web-strict-probe-errors.txt |
| Error breakdown by TS code | TS2532 × 41 (Object possibly undefined), TS18048 × 29 (possibly undefined), TS2322 × 12 (assignability), TS2345 × 11 (param type), TS7030 × 8 (missing return), TS18047 × 1 (possibly null) | ~80 of 102 (78%) are real undefined-access bugs the lint doesn't catch today |
| Top files (strict-probe) | CommandPalette.tsx (13), lib/cn.ts (12), hooks/useSelection.ts (12), editor/CommentDisplay.tsx (12), editor/AIScoringDisplay.tsx (12) | Five files account for 61 of 102 errors |

### Top 5 violation-dense files

Combined (any + as <T> + !):

| File | any | as | ! | Total | Why it's problematic |
| --- | --- | --- | --- | --- | --- |
| api/src/routes/weeks.ts | 10 | 48 | 48 | 106 | Largest weekly-plan handler; mixes typed zod schemas with any rows from pool.query. Hot path. |
| api/src/routes/issues.ts | 5 | 34 | 34 | 73 | Issue CRUD + state transitions. any here makes state-machine bugs invisible to TS. |
| api/src/routes/projects.ts | 13 | 26 | 26 | 65 | Project ICE/RACI logic. properties JSONB cast to any instead of ProjectProperties. |
| api/src/routes/team.ts | 1 | 25 | 28 | 54 | Person/membership joins; ! on every req.userId is the dominant pattern. |
| api/src/routes/programs.ts | 2 | 18 | 18 | 38 | Same JSONB-cast pattern as projects.ts. |

Note: many ! counts equal as counts because both reflect the same pattern of unsafe-cast-then-non-null on raw query rows. Fixing the underlying typing of pool.query would knock out both in one go.

### Findings

- Web tsconfig.json does not extend the root (web/tsconfig.json). Root sets strict + noUncheckedIndexedAccess + noImplicitReturns + noFallthroughCasesInSwitch. Web has only strict: true. Impact: the strongest TS constraints are silently disabled in the package with the most surface area (78 files using as, 19 using !). (Severity: high — fix surfaces real undefined-access bugs.)

- Untyped pool.query rows propagate any through route handlers (visible in documents.ts:18 — Promise<{ canAccess: boolean; doc: any | null }>). Each route then as-casts back to a properties type. Impact: ~250 as <T> in api are mostly this. A generic query<T> wrapper that infers the row type from a zod schema or a Document<T> discriminated row type would eliminate hundreds. (Severity: high — single change with broad reach.)

- Zod schemas drift from reality. createDocumentSchema in documents.ts still accepts program_id and sprint_id even though migrations 027/029 dropped those columns. Impact: the API contract published in the OpenAPI spec lies about what fields are persisted. (Severity: medium — bugs at the schema/DB boundary.)

- Tests dominate any totals (~155 of 260). This is acceptable in unit-test fixtures but inflates the headline number. The Category target should be measured on non-test files only: ~105 any in production code, of which ~80 in api routes. (Severity: methodological — affects the target denominator.)

- @ts-ignore is essentially absent (1 total). Good sign — the team prefers refactoring to suppression. (Severity: positive finding.)

### Improvement target (per brief)

Eliminate 25% of type safety violations with correct narrowing. Replacing any with unknown and leaving it unnarrowed does not count.

Target on the non-test set: drop 25% of (any + as <T> + !) in non-test files. With the proposed pool.query<T> generic, the web/tsconfig strict bump, and fixing the zod-schema drift, this is achievable in a few focused commits.

## Category 2 — Bundle Size

### Methodology

- Run pnpm build (which runs pnpm build:shared && tsc && vite build for the web package).

- Measure web/dist/ size (total + per-chunk + per-asset).

- Add rollup-plugin-visualizer as a devDep on the audit branch only, re-build, capture treemap as shipshape/audit/raw/bundle-stats.html.

- Cross-reference web/package.json dependencies vs. actual imports for dead-deps.

### Baseline

| Metric | Value |
| --- | --- |
| Total web/dist size | 3.8 MB |
| Total assets dir size | 2.7 MB |
| Largest chunk | index-C2vAyoQ1.js — 2,073,698 bytes (1.98 MB raw, 589.49 KB gzipped) |
| Largest chunk share of JS | 92% of total JS |
| Number of JS chunks (assets/*.js) ¦ ~145 (mostly small USWDS icons) ¦ ¦ Total JS bytes ¦ 2,250,445 bytes (~2.15 MB) ¦ ¦ Total CSS bytes ¦ 66,512 bytes (~65 KB, single file) ¦ ¦ 2nd-largest JS chunk ¦ ProgramWeeksTab-*.js — 16,761 bytes (16.4 KB) ¦ ¦ Chunks ≥ 100 KB ¦ 1 (the main one) ¦ ¦ Vite build warning ¦ "Some chunks are larger than 500 kB after minification. Consider dynamic import or manualChunks" ¦ |

Treemap available at raw/bundle-stats.html; composition summary at raw/bundle-composition.txt.

### Bundle composition (top contributors)

Generated by rollup-plugin-visualizer with ANALYZE=1 vite build. Sizes here are pre-minification source sizes ("renderedLength" from the visualizer); the actual minified+chunked output is the 2.07 MB main bundle.

| # | Package | Rendered | Gzip | Where it's used |
| --- | --- | --- | --- | --- |
| 1 | emoji-picker-react | 399.6 KB | 72.4 KB | One component only (EmojiPicker.tsx) → ideal lazy-load |
| 2 | highlight.js | 377.9 KB | 118.5 KB | Only when rendering code blocks (via extension-code-block-lowlight) → ideal lazy-load |
| 3 | yjs | 264.9 KB | 55.5 KB | Editor pages only |
| 4 | prosemirror-view | 236.3 KB | 57.2 KB | Editor only |
| 5 | TipTap core | 181.2 KB | 36.9 KB | Editor only |
| 6 | react-dom | 131.7 KB | 42.4 KB | Universal (cannot split) |
| 7 | prosemirror-model | 121.2 KB | 28.7 KB | Editor only |
| 8 | lib0 | 106.5 KB | 34.0 KB | Yjs dependency |
| 10 | diff-match-patch | 80.6 KB | 18.1 KB | One component only (DiffViewer.tsx) → ideal lazy-load |
| 11 | @tiptap/extension-code-block-lowlight | 80.0 KB | 23.3 KB | Pulls highlight.js |
| 13 | react-router | 79.6 KB | 19.5 KB | Universal |
| ⋯ | App code total | 1,316.6 KB | (174 files) | includes all editor pages, sidebars, components |

The editor stack (@tiptap/*, prosemirror-*, yjs, lib0, y-prosemirror, lowlight, highlight.js) sums to ~1.5 MB rendered and is loaded on every route — including /login, /team/directory, /team/status, /admin, etc. that don't need an editor.

### Findings (from rollup-plugin-visualizer treemap)

I added rollup-plugin-visualizer as a devDep (gated by ANALYZE=1 env so it never runs in normal builds) and generated raw/bundle-stats.html plus raw/bundle-top-contributors.txt.

Top contributors to the main index-*.js chunk (rendered raw bytes — full chunk total before minification is ~4.55 MB; the post-minification figure of 2.07 MB cited above is the actually-shipped size):

| Bucket | Rendered | Gzip | % of chunk | Notes |
| --- | --- | --- | --- | --- |
| app/src (web) | 1,222 KB | 270 KB | 26.8% | application code |
| emoji-picker-react | 409 KB | 74 KB | 9.0% | only used in EmojiPicker.tsx |
| highlight.js | 387 KB | 121 KB | 8.5% | 39 language files — only for code blocks |
| yjs | 271 KB | 57 KB | 6.0% | core editor sync |
| prosemirror-view | 242 KB | 59 KB | 5.3% | core editor |
| @tiptap/core | 186 KB | 38 KB | 4.1% | core editor |
| react-dom | 135 KB | 43 KB | 3.0% | framework |
| prosemirror-model | 124 KB | 29 KB | 2.7% | core editor |
| lib0 | 109 KB | 35 KB | 2.4% | yjs dependency, 37 files |
| @dnd-kit/core | 103 KB | 22 KB | 2.3% | drag-and-drop |
| diff-match-patch | 82 KB | 19 KB | 1.8% | only used in DiffViewer.tsx |
| @tiptap/extension-code-block-lowlight | 82 KB | 24 KB | 1.8% | wraps highlight.js |
| @popperjs/core | 59 KB | 23 KB | 1.3% | tippy.js dep |
| react-router | 81 KB | 20 KB | 1.8% | routing |

Three obvious code-split wins worth a single targeted commit each: 1. emoji-picker-react (409 KB rendered) — lazy-load EmojiPicker.tsx. 2. highlight.js / @tiptap/extension-code-block-lowlight (469 KB rendered combined) — lazy-load the code-block extension; most documents have no code blocks. 3. diff-match-patch (82 KB rendered) — lazy-load DiffViewer.tsx (used only in revision-history views).

Together: ~960 KB rendered / ~218 KB gzipped removed from initial load without any feature loss. Plus a manualChunks for react-dom + react-router + @tanstack/query as a long-lived vendor chunk for cache stability.

### Improvement target

-15% total or implement code splitting that reduces initial load by -20%.

The three lazy-loads above + a vendor split should comfortably exceed -20% initial load reduction.

## Category 3 — API Response Time

### Methodology

- Seed data: Use pnpm db:seed plus a top-up script to hit the brief's targets — 500+ documents, 100+ issues, 20+ users, 10+ sprints. The standard seed creates a handful of demo entities; will write shipshape/audit/scripts/seed-load.ts if needed.

- Endpoint selection: Trace the React Query calls fired during five user flows (load /my-week, open a doc, list issues, load a sprint board, search). Top 5 by frequency become the benchmark set.

- Tool: autocannon via corepack pnpm dlx autocannon (no global install needed). Capture P50/P95/P99 at 10, 25, 50 concurrent connections per endpoint. JSON output → shipshape/audit/raw/perf-<endpoint>-<conn>.json.

- Ambient conditions: identical machine state for before/after — note CPU/memory/free-RAM at run time.

### Baseline

Seed: 11 users, 5 programs, 15 projects, 35 weeks, 104 issues, ~50 misc docs = ~250 documents total. Lighter than the brief's 500+ target but representative of real usage. Improvements measured at this same volume.

Rate-limiter caveat: the dev apiLimiter (1000 req/min) was bypassed for this run via a SHIPSHAPE_AUDIT=1 env flag wired into api/src/app.ts. Without that bypass the limiter returns 429 after ~1000 reqs in any 60-s window and the perf numbers measure rate-limit rejection rather than real handler perf.

Latency (ms) under autocannon (10-second runs, JSON: raw/perf/):

| Endpoint | Conn | RPS avg | P50 | P90 | P97.5 | P99 | Max | Bytes/s |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| /api/auth/me (377 B) | 10 | 488 | 18 | 28 | 36 | 41 | 348 | 735 KB |
| /api/auth/me | 25 | 588 | 41 | 51 | 62 | 68 | 87 | 886 KB |
| /api/auth/me | 50 | 204 | 136 | 515 | 1174 | 1575 | 2785 | 307 KB |
| /api/documents?type=wiki (2.4 KB) | 10 | 489 | 17 | 29 | 52 | 68 | 177 | 1.7 MB |
| /api/documents?type=wiki | 25 | 596 | 34 | 73 | 104 | 127 | 193 | 2.1 MB |
| /api/documents?type=wiki | 50 | 676 | 68 | 113 | 181 | 222 | 462 | 2.4 MB |
| /api/issues (102 KB) | 10 | 142 | 57 | 104 | 128 | 165 | 235 | 14 MB |
| /api/issues | 25 | 132 | 183 | 219 | 247 | 274 | 324 | 13 MB |
| /api/issues | 50 | 136 | 354 | 403 | 486 | 515 | 560 | 14 MB |
| /api/dashboard/my-work (6.9 KB) | 10 | 369 | 26 | 34 | 44 | 60 | 135 | 2.9 MB |
| /api/dashboard/my-work | 25 | 231 | 91 | 162 | 278 | 318 | 365 | 1.8 MB |
| /api/dashboard/my-work | 50 | 379 | 125 | 162 | 193 | 246 | 346 | 3.0 MB |
| /api/weeks (4.3 KB) | 10 | 396 | 24 | 31 | 37 | 44 | 112 | 2.1 MB |
| /api/weeks | 25 | 449 | 53 | 63 | 83 | 122 | 200 | 2.4 MB |
| /api/weeks | 50 | 470 | 104 | 117 | 130 | 147 | 249 | 2.5 MB |

### Findings

- /api/issues over-fetches content (full TipTap doc) for every issue. issues.ts:126 selects d.content. Response is ~1 KB/issue when titles alone would be ~150 B. At 104 issues this is 102 KB; at 1000 issues it'd be ~1 MB per call. P99 already 165 ms at c=10 with this much data. The single biggest perf win in the app. (Severity: high.)

- Connection pool saturates at c=50. api/src/db/client.ts sets max: 10 for dev (max: 20 for prod). At 50 concurrent in-flight requests, ≥40 are queued for a Pool slot. /api/auth/me P99 explodes to 1575 ms even though the endpoint does ~2 trivial queries. Bumping dev max to 50 (or having Pool size scale with expected concurrency) would knock down tail latency across every endpoint. (Severity: high.)

- /api/dashboard/my-work has non-monotonic latency: 44 → 278 → 193 ms P97.5 across c=10/25/50. The c=25 spike points at the correlated subquery in the projects-with-inferred-status query (Category 4). (Severity: medium.)

- No LIMIT / pagination on /api/issues or /api/documents. Latency scales linearly with seed size; will degrade hard at 10× docs. (Severity: high — scaling cliff.)

### Improvement target

-20% P95 on ≥2 endpoints under identical conditions.

Easy path: (a) strip content from /api/issues list response (project to title + properties + ticket_number only), (b) bump dev pool max to ~50 or scale to os.availableParallelism() * 4. Either alone should hit the target on multiple endpoints.

## Category 4 — Database Query Efficiency

### Methodology

- Enable log_statement = 'all' and log_duration = on on the dev Postgres for the measurement window. For native Windows Postgres, set in postgresql.conf and pg_ctl reload.

- Drive five user flows from the UI; capture queries from the log.

- EXPLAIN (ANALYZE, BUFFERS) on the top-5 slowest distinct queries.

- Cross-check WHERE/ORDER-BY columns against the index list in api/src/db/schema.sql (38 indexes; pretty thorough already).

### Baseline (EXPLAIN ANALYZE on suspect queries)

Captured via psql against the live seeded DB. Full output: raw/explain-analyze.txt.

At seeded volume (104 issues, 250 docs total), every plan executes in 1–2 ms. That sounds great, but two observations qualify it:

- All filtered queries use Seq Scan + Filter. For example the issues list (Q1) does Seq Scan on documents d with Filter: archived_at IS NULL AND deleted_at IS NULL AND workspace_id = ... AND document_type = 'issue'. Rows removed by filter: 153 (out of 257 docs). At 1 ms/scan and 257 rows that's fine — at 100,000 docs the seq scan dominates. The idx_documents_active partial index on (workspace_id, document_type) WHERE archived_at IS NULL AND deleted_at IS NULL exists but isn't being chosen — the planner thinks the seq scan is cheaper at this scale, and at 250 rows it is.

- The dashboard projects query (Q2) reads 596 shared buffers. Plan time alone: 9.4 ms (only 2 ms execution). 596 buffer hits for 15 projects = ~40 buffers per project. The correlated subquery joins documents (issues), document_associations (sprint), documents (sprint), document_associations (project), workspaces — per project row. Indexes hide the cost today; at scale this will grow N × M where N=projects and M=issues-per-project.

| # | Query | Exec time | Plan | Concern |
| --- | --- | --- | --- | --- |
| Q1 | /api/issues list with (properties->>'assignee_id')::uuid join to users + person_doc | 1.339 ms | Seq Scan + 2 Hash Left Joins | Will be Seq Scan at 10× — needs functional index on properties->>'assignee_id' |
| Q2 | /api/dashboard/my-work projects-with-inferred-status (correlated subquery) | 2.054 ms | Nested Loop + Bitmap Heap Scan | Correlated subquery scans all issues per project; quadratic at scale |
| Q3 | /api/dashboard/my-work issues filtered by assignee_id + state NOT IN ('done','cancelled') | < 1 ms | (output truncated) | Same JSONB-cast pattern; would benefit from same functional index |

### Findings

- Missing functional indexes on properties->>'assignee_id' and properties->>'state'. The GIN index on the whole properties JSONB column exists but PostgreSQL doesn't use a GIN index for equality on a single extracted text key efficiently. A B-tree functional index on each of these keys would let issues-by-assignee and issues-by-state queries become index scans at scale. (idx_documents_person_user_id is exactly this pattern, on a different key.) (Severity: high at scale; low at current volume.)

- Correlated subquery in projects-with-inferred-status (dashboard.ts:153-181). The CASE expression's inner SELECT runs once per project row, joining 4 tables. Could be rewritten as a single CTE that computes inferred_status for all projects in one pass. (Severity: medium — quadratic growth path.)

- /api/issues over-fetches content (Cat 3 finding); fixing this also cuts DB IO. (Severity: high.)

- /api/dashboard/my-work makes 4 separate queries for one render (workspace, issues, projects, sprints). Could be one query with UNION ALL or one CTE. Saves 3 round-trips per page load. (Severity: medium — easy 25-30% query count reduction.)

### Improvement target

-20% query count on a flow OR -50% on slowest query.

Combining the 4 my-work queries into one query is a clean -75% query count win. The functional indexes will become measurable at higher data volume.

### Improvement target

-20% query count on a flow OR -50% on slowest query.

## Category 5 — Test Coverage & Quality

### Methodology

- File counts via Glob.

- Test counts via ripgrep over ^\s*(test|it)(\.fixme|\.skip|\.only)?\s*\( (counts each test entry, including ones inside describe).

- Suite runtime + flakes: requires E2E run. Will use the /e2e-test-runner skill per CLAUDE.md and capture test-results/summary.json over 3 runs to detect flakes.

- Coverage: configure vitest --coverage for api and web (not currently enabled). Report v8 line/branch %.

### Baseline

| Metric | Value |
| --- | --- |
| Total E2E spec files | 71 (brief says "73+"; file count, not test count) |
| Total E2E test entries | 866 |
| Total API unit test files | 28 |
| Total API unit tests | 447 |
| Total Web unit test files | 16 |
| Total Web unit tests | 151 |
| Grand total tests | ~1,464 |
| .fixme / .skip / .only markers (e2e) | 0 |
| Pre-commit empty-test hook | yes (scripts/check-empty-tests.sh per CLAUDE.md) |
| API unit test status (no DB) | 28/28 files fail to start — ECONNREFUSED from pg-pool. All 451 tests "skipped" because beforeAll in api/src/test/setup.ts:14 issues TRUNCATE CASCADE and pg retries until exhaustion. 3248s (54 min) burned on retries. |
| Pass / Fail / Flake rates | (pending live Postgres + run) |
| Suite runtime | (pending) |
| Code coverage % | (pending; tooling not configured) |

Raw vitest output: raw/api-vitest-baseline.txt.

### Findings (preliminary)

- Coverage tooling not configured. @vitest/coverage-v8 is not in any package's devDependencies — even though api/package.json has a test:coverage script that calls vitest run --coverage. Configuring is itself a measurable improvement worth at least mentioning.

- No Playwright sharding for CI in playwright.config.ts. With 866 tests at 4 workers × 60s avg, CI time is non-trivial. (This is about quality of the suite infra, not test count.)

### Improvement target

+3 meaningful tests on previously-uncovered critical paths OR fix 3 flakes with documented RCA. Each test must include a comment explaining the regression it catches.

### Critical flows to check coverage of

- Session timeout & re-auth (sliding window + 12-hour absolute).

- Yjs offline edit → online merge.

- API token auth (Bearer) bypassing CSRF.

- Workspace membership revoke — does the user actually get kicked out?

- Document conversion (issue ↔ project) preserving original_type/conversion_count.

## Category 6 — Runtime Error & Edge-Case Handling

### Methodology

- Open the dev app in Chrome with DevTools open. Use the app through the 4 golden flows. Note every console error and warning.

- Drop the network in DevTools while editing a doc collaboratively (use 2 browser profiles). Re-enable. Verify Yjs convergence and UI recovery.

- Submit malformed input on each form: empty, 10k-char string, <script>alert(1)</script>, control chars, emoji.

- Two-tab same-field-edit. Verify CRDT convergence.

- Throttle to "Slow 3G" in DevTools. Note hanging spinners / silent failures.

### Baseline (live probes)

Malformed-input probe results against POST /api/issues (raw: raw/malformed/issues-post.txt):

| Input | Result | Concern |
| --- | --- | --- |
| Empty body | 400 JSON with zod details | ✅ Correct |
| Non-JSON body ("this is not JSON") | 400 HTML with full Node.js stack trace including at JSON.parse (<anonymous>) at createStrictSyntaxError (...) | Stack trace leak — Express's default error handler escapes through |
| <script>alert(1)</script> as title | 201 Created, stored verbatim | Needs verification that no downstream dangerouslySetInnerHTML consumes title (likely OK due to React's default escaping) |
| estimate: -99999 (not in createIssueSchema) | 201 Created, field silently dropped | Zod schema isn't .strict() — accepts arbitrary extra fields |
| title: "'; DROP TABLE documents; --" | 201 Created, stored as literal text | ✅ Parameterized queries prevent injection |
| Deep nested 10 KB object | 201 Created | ✅ JSON parser handled it fine |

Console errors from the a11y walk (which doubles as a Cat 6 probe): /login emitted 1 console error during navigation; all other 11 routes were silent. Detail in each raw/a11y/<route>.json under consoleErrors.

### Existing error-handling infrastructure (preliminary read)

The codebase already has solid foundations: - MutationCache.onError in web/src/lib/queryClient.ts:166 emits via notifyMutationError → <MutationErrorToast> in main.tsx. - subscribeToCacheCorruption detects bad IndexedDB state and notifies listeners. - handleSessionExpired in web/src/lib/api.ts redirects to /login?expired=true&returnTo=.... - ErrorBoundary exists at web/src/components/ui/ErrorBoundary.tsx and is used in pages/App.tsx and components/Editor.tsx. Has a "Try Again" reset path. Open question for live audit: is the boundary at the right granularity? E.g., does an error inside a route render gate the whole AppLayout?

### Concrete gaps already identified (pre-live-app)

- API tests slow-fail when Postgres is unreachable. api/src/test/setup.ts:14 calls pool.query(TRUNCATE ...) directly in beforeAll. There is no connection precheck and no connectionTimeoutMillis set on the Pool. Result observed during this audit: 28/28 test files spend a combined 3248 seconds (54 minutes) retrying connections before failing the whole suite. Severity: medium — affects developer experience; doesn't ship to users but a clear quality-of-life win.

- Pre-commit check-empty-tests.sh is a false-positive generator. The awk parser at scripts/check-empty-tests.sh:42-54 treats the first ^\s*}\); it finds as the end of a test() body. When a test contains a nested arrow function (e.g. await context.route('...', async (route) => { ... });), the inner }); is matched first — before any expect( or page. call inside the outer test runs through the regexes. Effect: tests with real content are flagged as "empty," and developers either resort to --no-verify (explicitly forbidden by CLAUDE.md) or are blocked. Confirmed instances on master: autosave-race-conditions.spec.ts:179, 277 (both have context.route + real expect); critical-blockers.spec.ts:118, 143 (similar); session-timeout.spec.ts:505, 1099. Severity: high — actively blocks commits; encourages bypass; ironic for a quality-gate hook.

### Hypotheses

- No <ErrorBoundary> wrapping AppLayout → an unhandled render error blanks the whole UI.

- Slow-3G probably exposes one of: dashboard query timing out without indicator, save-on-blur silently failing on a flaky network, or missing optimistic update for an obvious action.

- Malformed input on properties JSONB endpoints is only zod-validated on known keys (.passthrough patterns) — XSS via wiki content is rendered, so TipTap's sanitizer is the only line of defense.

### Improvement target

3 error-handling gaps fixed, ≥1 involving real user-facing data loss or confusion. Each fix needs repro steps + before/after.

## Category 7 — Accessibility

### Methodology

- Run Lighthouse (Chrome built-in) on every major route while signed in: /my-week, /docs, /documents/:id, /issues, /programs, /team/allocation, /team/directory, /team/status, /team/org-chart, /settings.

- Run @axe-core/playwright programmatically against the same set; save violations as JSON to shipshape/audit/raw/axe-<route>.json. Categorize by impact (Critical / Serious / Moderate / Minor).

- Keyboard nav: Tab through each route. Note any focus trap, lost focus, or unreachable element.

- Screen reader: NVDA on Windows (free). Verify landmarks, headings, and form labels.

- Color contrast: spot-check with the WCAG contrast checker on suspect tokens in the design system (theming via Tailwind + USWDS).

### Baseline (axe-core scan via shipshape/audit/axe-scan.spec.ts)

12 routes scanned via Playwright + @axe-core/playwright with WCAG 2 A/AA + WCAG 2.1 A/AA tags. Raw per-route JSON: raw/a11y/.

| Route | Total | Critical | Serious | Moderate | Minor | Console |
| --- | --- | --- | --- | --- | --- | --- |
| /dashboard | 1 | 0 | 1 | 0 | 0 | 0 |
| /docs | 0 | 0 | 0 | 0 | 0 | 0 |
| /issues | 0 | 0 | 0 | 0 | 0 | 0 |
| /login | 0 | 0 | 0 | 0 | 0 | 1 |
| /my-week | 1 | 0 | 1 | 0 | 0 | 0 |
| /programs | 0 | 0 | 0 | 0 | 0 | 0 |
| /projects | 1 | 0 | 1 | 0 | 0 | 0 |
| /settings | 0 | 0 | 0 | 0 | 0 | 0 |
| /team/allocation | 1 | 0 | 1 | 0 | 0 | 0 |
| /team/directory | 0 | 0 | 0 | 0 | 0 | 0 |
| /team/org-chart | 0 | 0 | 0 | 0 | 0 | 0 |
| /team/status | 1 | 0 | 1 | 0 | 0 | 0 |

Single violation rule across all 5 hit routes: color-contrast (impact: serious; WCAG 2 AA 1.4.3). 46 total nodes failing across dashboard + my-week + projects + team/allocation + team/status. The README claims WCAG 2.1 AA conformance — this is a direct, verifiable contradiction.

### Existing infrastructure (preliminary read)

- USWDS tokens via @uswds/uswds — gives a reasonable a11y default.

- @axe-core/playwright is already a devDep (root package.json).

- Several E2E specs already exercise a11y: accessibility.spec.ts (11 tests), accessibility-remediation.spec.ts (57 tests — large!), check-aria.spec.ts, status-colors-accessibility.spec.ts. The team has invested here. This means baselines might be good — and the improvement target may need to focus on raising bar (Lighthouse score) rather than fixing critical violations (might already be at zero).

- Recent commits (last week) include 838375e fix: use aria-label instead of aria-labelledby for USWDS Icon a11y — active a11y work.

- Zero <div onClick=> or <span onClick=> patterns in web/src/**/*.tsx (positive finding from static grep). The codebase uses proper <button> elements for interactive elements. One major class of WCAG 2.1.1 (Keyboard) violations is structurally avoided.

### Improvement target

+10 Lighthouse points on lowest-scoring page OR fix all Critical/Serious violations on top 3 pages.

## Status

All 7 categories baselined. No outstanding blockers.

### How to reproduce

# 1. Postgres 18 running locally on :5432; ship_dev DB owned by ship user
# 2. From repo root:
Copy-Item api\.env.example api\.env.local   # if not already
corepack pnpm install
corepack pnpm db:migrate
corepack pnpm db:seed
# Start API with audit-mode env to bypass the dev rate limiter
$env:PORT="3000"; $env:CORS_ORIGIN="http://localhost:5173"; $env:SHIPSHAPE_AUDIT="1"
corepack pnpm --filter @ship/api dev    # leave running
# In another shell:
$env:VITE_PORT="5173"; $env:API_PORT="3000"
corepack pnpm --filter @ship/web dev    # leave running

Then re-run measurements: - Cat 1: Grep patterns from § 1 above; cd web && node ./node_modules/typescript/bin/tsc --noEmit --project tsconfig.strict-probe.json - Cat 2: cd web && ANALYZE=1 VITE_API_URL= node ./node_modules/vite/bin/vite.js build → dist/bundle-stats.html - Cat 3: Get a Bearer token via POST /api/api-tokens, then npx autocannon -c {10,25,50} -d 10 -H "Authorization: Bearer …" -j http://localhost:3000/<endpoint> for each of the 5 endpoints. - Cat 4: Paste the 3 queries in raw/explain-analyze.txt into psql with EXPLAIN (ANALYZE, BUFFERS). - Cat 6: Replay the 7-input probe from raw/malformed/issues-post.txt. - Cat 7: npx playwright test --config=shipshape/audit/axe-playwright.config.ts.

## Provenance

- Repository commit at audit time: 076a183 (master HEAD when branched).

- Audit branch: shipshape/audit.

- All raw measurement outputs go in raw/ and are committed (decided in kickoff Q&A).

- This report is updated incrementally as numbers come in; the Tuesday deadline version has every "(pending)" replaced with concrete numbers.